BO Wellness Application
Sprint Summary

Sprint: Feature Refinements v2
Date: April 20, 2026
Version: 2.0

# Sprint Goal

Complete all 15 feature refinement stories for the BO Wellness Application, covering geolocation mapping, baby mood photos, video management, home layout restructure, terminology standardization, sidebar navigation, and triggering language removal.

# Story Status Overview

| ID | Title | Status |
| --- | --- | --- |
| US-BO-001 | Geolocation Mapped to Restaurants | Completed |
| US-BO-002 | Sidebar Navigation | Completed |
| US-BO-003 | Quote of the Day + Sub Quote | Completed |
| US-BO-004 | Video Upload/Edit/Delete | Completed |
| US-BO-005 | Monthly Calendar View | Completed |
| US-BO-006 | Global Terminology Replacement | Completed |
| US-BO-007 | Feed to Embrace Connection | Completed |
| US-BO-008 | Remove Yoga | Completed |
| US-BO-009 | Baby Stock Photos | Completed |
| US-BO-010 | Zero Triggering Language | Completed |
| US-BO-011 | Home Page Layout Restructure | Completed |
| US-BO-012 | Embrace Connection Headline | Completed |
| US-BO-013 | Smartwatch Integration | Completed |
| US-BO-014 | Recipes to Meal Planter | Completed |
| US-BO-015 | Triggering Language in Profile | Completed |

# Velocity

15/15 stories completed (100%). Sprint fully delivered across 2 sessions.

# Key Decisions

1. Used Pexels and Unsplash for baby stock photos (royalty-free).

2. In-memory rate limiting for video uploads (Redis upgrade deferred).

3. Geolocation uses Expo Location with AsyncStorage permission persistence.

4. Home layout fixed order: Header, Culinary Blueprint, Embrace Connection, Exercise.

# Blockers and Resolutions

EAS Deployment: Multiple build failures resolved (CORS, async-storage v2.2.0, icon dimensions). Pending user re-trigger.