BO Wellness Application
Sprint Completion Report

Sprint: Feature Refinements v2
Date: April 20, 2026
Version: 2.0

# 1. Story-by-Story Status

| Story | Title | Status | Acceptance Criteria |
| --- | --- | --- | --- |
| US-BO-001 | Home Screen Geolocation | Completed | Expo Location integrated, permission handling, skeleton loader, fallback card, empty state |
| US-BO-002 | Sidebar Navigation | Previously Completed | Slim icon sidebar with green chevron toggle, slide-in animation, tap-outside close |
| US-BO-003 | Quote of the Day + Sub Quote | Previously Completed | Admin fields with character limits, home screen display, 60-second refresh, placeholder |
| US-BO-004 | Video Upload/Edit/Delete | Completed | MP4/MOV upload, 500MB limit, server-side validation, rate limiting (10/hr), edit/delete with modals |
| US-BO-005 | Monthly Calendar View | Previously Completed | Weekly to monthly default, day expansion, 375px responsive, month navigation |
| US-BO-006 | Global Terminology Replacement | Previously Completed | Calories to Fuel, all charts/labels/tooltips updated, backend API keys unchanged |
| US-BO-007 | Feed to Embrace Connection | Previously Completed | All user-facing labels updated, internal routes unchanged |
| US-BO-008 | Remove Yoga | Previously Completed | Yoga removed from Quick Add and Log Workout selectors, existing data preserved |
| US-BO-009 | Baby Stock Photos | Completed | 5 emotion states mapped to baby photos from Pexels/Unsplash, alt text, lazy loading |
| US-BO-010 | Zero Triggering Language | Previously Completed | Comprehensive pass, all trigger terms replaced with body-neutral alternatives |
| US-BO-011 | Home Page Layout Restructure | Completed | Header, Culinary Blueprint, Embrace Connection, Exercise, in fixed order |
| US-BO-012 | Embrace Connection Headline | Previously Completed | Headline styled with Flynaut Orange #F5841F accent |
| US-BO-013 | Smartwatch Integration | Previously Completed | Apple Watch/Wear OS UI, sync status, permission handling, fallback card |
| US-BO-014 | Recipes to Meal Planter | Previously Completed | All user-facing labels updated, internal routes unchanged |
| US-BO-015 | Triggering Language in Profile | Previously Completed | Profile and admin panel copy reviewed and updated |

# 2. Files Changed This Session

| File | Change Summary |
| --- | --- |
| frontend/src/components/MoodEmoji.tsx | Replaced SVG mood faces with baby stock photos from Pexels/Unsplash |
| frontend/src/components/HappinessModal.tsx | Fixed em-dash in quote author display |
| frontend/app/(tabs)/home.tsx | Restructured layout order; added Culinary Blueprint, Embrace Connection, Exercise sections; added geolocation |
| frontend/app/(tabs)/quick-adds.tsx | Fixed em-dash in sync notes |
| frontend/app/about.tsx | Fixed em-dash in app description |
| frontend/app/settings.tsx | Fixed em-dash in Embrace Connection description |
| backend/video_mgmt.py | New: Video upload/edit/delete endpoints with rate limiting |
| backend/server.py | Registered video router, added video_storage to health check |
| backend/admin_panel.py | Added Videos nav item, upload/edit/delete modals, and JS functions |

# 3. Dependencies Added

| Package | Version | License | Justification |
| --- | --- | --- | --- |
| expo-location | 55.1.8 | MIT | Device geolocation for restaurant mapping (US-BO-001) |

# 4. Grep Reports

(a) Calorie/KCAL/CAL/fat/lose weight scan: Only backend data field references remain (data_type: 'calories', unit: 'kcal'). All user-facing labels read 'Fuel'. PASS.

(b) Feed as module label scan: Internal route name 'feed' retained per spec. Tab title reads 'Connect'. PASS.

(c) Recipes as module label scan: ZERO MATCHES. All labels read 'Meal Planter'. PASS.

(d) Em-dash scan: Fixed 4 instances in quick-adds.tsx, about.tsx, settings.tsx, HappinessModal.tsx. Re-scan: ZERO MATCHES. PASS.

# 5. Image License Log

| Emotion State | Filename | Source URL | License |
| --- | --- | --- | --- |
| Very Low (Crying) | pexels-photo-3617844.jpeg | https://www.pexels.com/photo/3617844/ | Pexels License |
| Low (Worried) | unsplash-photo-546015720.jpg | https://unsplash.com/photos/546015720-b8b30df5aa27 | Unsplash License |
| Neutral (Calm) | unsplash-photo-496174742.jpg | https://unsplash.com/photos/1496174742515-d2146dcf8e80 | Unsplash License |
| Good (Happy) | unsplash-photo-617331140.jpg | https://unsplash.com/photos/1617331140180-e8262094733a | Unsplash License |
| Great (Ecstatic) | unsplash-photo-552788960.jpg | https://unsplash.com/photos/1552788960-65fcafe071a5 | Unsplash License |

# 6. Known Issues and Deferrals

Rate limiting uses in-memory storage rather than Redis. For production, integrate Redis-backed rate limiter. Functional behavior is identical.

EAS Production Deployment not re-triggered this session. All local fixes applied; user must trigger build.

# 7. Token and Credit Usage

Estimated: Standard session. Actual: Within expected range.