BO Wellness Application
Sprint Retrospective

Sprint: Feature Refinements v2
Date: April 20, 2026
Version: 2.0

# What Went Well

1. Terminology replacement was systematic and comprehensive across all screens.

2. Sidebar navigation design iterated based on user feedback to match exact requirements.

3. Admin panel video management integrated cleanly with existing architecture.

4. All 15 stories delivered without scope creep.

# What to Improve

1. Rate limiting should use Redis from the start for production readiness.

2. EAS build verification should be automated as part of CI/CD pipeline.

3. Image assets should be pre-optimized and bundled rather than fetched from external URLs.

# Action Items

1. Integrate Redis for rate limiting on video upload endpoint.

2. Set up automated EAS build checks in deployment pipeline.

3. Create a local image asset pipeline for mood photos with WebP conversion.

# Technical Debt

Paid down: home.tsx refactored (sidebar extracted to component). Em-dashes removed globally.

Accumulated: In-memory rate limiter, external image URLs for mood photos.